QA STATUS REPORT

PayFlow Payment Application — Sprint 7

| Date | April 2, 2026 | QA Analyst | Darrius Jones |
| --- | --- | --- | --- |
| Project | PayFlow | Sprint Ends | 3 Days |

OVERALL STATUS

| STATUS | 🟡 YELLOW — AT RISK Testing is progressing well, but critical defects in the payment checkout flow and blocked test cases pose a risk to sprint completion. |
| --- | --- |

TEST EXECUTION SUMMARY

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases in Sprint | 200 | 100% |
| Executed | 160 | 80% |
| Passed | 140 | 87.5% |
| Failed | 20 | 12.5% |
| Blocked | 8 | 5% |
| Not Yet Executed | 40 | 20% |

Execution Notes:

- 80% of test cases executed so far

- 4-hour environment outage yesterday caused 8 blocked tests

- Remaining 40 test cases include high-priority payment and refund scenarios

- Pass rate: 140/160 = 87.5%

DEFECT SUMMARY

| Severity | Count |
| --- | --- |
| Critical / Urgent | 3 |
| High | 8 |
| Medium | 14 |
| Low | 10 |
| Total Defects Found | 35 |

Defect Status:

- 20 defects fixed and verified

- 15 defects still open

- 8 fixes pending retest

- 4 defects leaked from last production release

QUALITY METRICS

| Metric | Formula | Result | Interpretation |
| --- | --- | --- | --- |
| Defect Removal Efficiency | 35 / (35 + 4) x 100 | 89.7% | Good — strong defect detection in QA |
| Defect Leakage Rate | 4 / 39 x 100 | 10.2% | Acceptable but needs improvement |
| Test Pass Rate | 140 / 160 x 100 | 87.5% | Good — above 85% threshold |
| Test Coverage | 160 / 200 x 100 | 80% | At risk — 40 cases remain |

RISKS

- Critical checkout flow defects (2 of 3 critical bugs) — Directly impact core payment functionality. High risk to sprint goals and release readiness.

- Blocked test cases due to environment downtime — 8 tests still blocked including payment gateway integration tests.

- Limited time remaining — 3 days left in sprint with 40 test cases unexecuted and 8 fixes pending retest.

- Open high-severity defects — 11 critical and high defects still unresolved. Could delay sign-off and release.

PLAN FOR TOMORROW

- Prioritize retesting the 8 fixed defects as soon as dev marks them ready

- Coordinate with DevOps to stabilize the test environment and prevent further outages

- Execute remaining high-priority test cases first — checkout, refunds, recurring payments

- Pair with developers on the 2 critical checkout flow defects to accelerate resolution

- Reduce blocked tests by validating environment access and dependencies

- Prepare updated risk assessment for Product Owner

RELEASE RECOMMENDATION

| RECOMMENDATION | NOT READY FOR RELEASE Criteria not met: • 2 critical bugs open in payment checkout flow • 40 test cases not yet executed • 8 fixes pending retest Estimated ready: April 5, 2026 if critical bugs resolved by April 3 |
| --- | --- |

SIGN OFF

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Analyst | Darrius Jones | April 2, 2026 |
| QA Lead |  |  |
| Product Owner |  |  |